Demonstration of Proposed Features

Fitbuddy AI Fitness Plan Genetor Gemini Modls

| Date | 30 September 2026 | Team ID | Not provided |
| --- | --- | --- | --- |
| Maximum Marks | 1 Mark | Project Name | Fitbuddy AI Fitness Plan Genetor Gemini Modls |

## Team Members

| Role | Name |
| --- | --- |
| Team Leader | Abisreeya S |
| Member | Sahana K |
| Member | Sripriya C |
| Member | Rajakaleeshwari N |

## Demonstration of Proposed Features

This document records proposed features and provides a checklist for confirming implementation and demonstration. The statuses below are an illustrative draft only; verify them against the actual project before submission.

| S.No | Feature Name | Description | Status (Implemented / Partial / Pending) | Demonstrated (Yes / No) | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | User Profile & Goal Input | Collect user details such as fitness goal, experience level, and preferences. | Partial | No | Confirm required fields and input validation during the demo. |
| 2 | AI Workout Plan Generation | Generate a personalized workout plan using the Gemini model. | Partial | No | Verify the Gemini API connection and generated plan. |
| 3 | Nutrition Guidance | Provide general meal and hydration suggestions aligned with the user's goal. | Pending | No | Demonstrate output and ensure guidance is presented as general information. |
| 4 | Goal-Based Personalization | Adapt the plan to the user's selected goal and fitness level. | Partial | No | Test at least two different user profiles. |
| 5 | Plan Display & Readability | Present the generated fitness plan in a clear, organized format. | Implemented | No | Check layout, headings, and readability in the live demo. |
| 6 | Safety & Responsible Guidance | Show a reminder to adapt activity to individual needs and seek professional advice when appropriate. | Pending | No | Confirm safety note appears with generated recommendations. |

## Feature Implementation Summary

| Total Features Proposed | 6 |
| --- | --- |
| Total Features Implemented | 1 (draft status; verify) |
| Total Features Demonstrated | 0 marked Yes |
| Overall Implementation Rate (%) | To be confirmed after verification |

Note: Update the status, demonstration column, remarks, and implementation rate after checking the working application. This draft does not independently verify which features are complete.