INITIAL PROJECT PLANNING

FitBuddy AI Fitness Plan Generator using Gemini Models

| Planning Date | 30 September 2026 |
| --- | --- |
| Team ID | To be assigned |
| Project Name | FitBuddy AI Fitness Plan Generator using Gemini Models |

# Team Members

| Role | Name |
| --- | --- |
| Team Leader | Abisreeya S |
| Member | Sahana K |
| Member | Sripriya C |
| Member | Rajakaleeshwari N |

# Project Overview

FitBuddy is an AI-assisted fitness planning application that uses Gemini models to generate personalized workout suggestions based on a user's goals, fitness level, available equipment, and weekly schedule. The application can also provide general fitness guidance and progress tracking. Recommendations should be treated as general information, not medical advice.

# Product Backlog, Sprint Schedule, and Estimation

Story points are planning estimates. Sprint dates below are proposed and can be adjusted by the team.

| Sprint | Functional Requirement (Epic) | User Story | User Story / Task | Points | Priority | Team Members | Start Date | End Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Account & Profile | US-01 | As a user, I can create an account and sign in securely. | 3 | High | Abisreeya S, Sahana K | 05 Oct 2026 | 11 Oct 2026 |
| Sprint 1 | Account & Profile | US-02 | As a user, I can enter my age range, fitness level, goals, available equipment, and schedule. | 3 | High | Sahana K, Sripriya C | 05 Oct 2026 | 11 Oct 2026 |
| Sprint 2 | AI Fitness Plan | US-03 | As a user, I can request a personalized weekly workout plan generated with Gemini. | 5 | High | Abisreeya S, Rajakaleeshwari N | 12 Oct 2026 | 18 Oct 2026 |
| Sprint 2 | AI Fitness Plan | US-04 | As a user, I can view exercise instructions, sets, repetitions, rest periods, and beginner-friendly alternatives. | 5 | High | Sripriya C, Rajakaleeshwari N | 12 Oct 2026 | 18 Oct 2026 |
| Sprint 3 | Nutrition & Safety | US-05 | As a user, I can receive general hydration and balanced-eating tips aligned with my fitness goal. | 3 | Medium | Sahana K, Sripriya C | 19 Oct 2026 | 25 Oct 2026 |
| Sprint 3 | Nutrition & Safety | US-06 | As a user, I can see a reminder to adapt or stop an activity if I feel pain, and seek professional advice when needed. | 2 | High | Abisreeya S, Sahana K | 19 Oct 2026 | 25 Oct 2026 |
| Sprint 4 | Progress Tracking | US-07 | As a user, I can mark workouts complete and review my weekly activity history. | 3 | Medium | Sripriya C, Rajakaleeshwari N | 26 Oct 2026 | 01 Nov 2026 |
| Sprint 4 | Testing & Delivery | US-08 | As a user, I can view a clear error or retry option if plan generation fails. | 2 | High | All team members | 26 Oct 2026 | 01 Nov 2026 |

# Sprint Milestones

Sprint 1: Set up the project, account/profile flow, and user preference form.

Sprint 2: Connect Gemini model integration and generate structured workout plans.

Sprint 3: Add general wellness guidance and clear safety messaging.

Sprint 4: Add progress tracking, test main user flows, fix issues, and prepare the demo.

# Assumptions and Notes

The sprint schedule is a sample plan and should be confirmed by the team.

Gemini-generated plans should be reviewed for clarity and safe, age-appropriate general guidance.

Collect only the user information needed to personalize the plan and handle it responsibly.

Team ID was not provided, so it is marked as “To be assigned.”